# Scope Statement

Project Name:	IT advising Group Evan Nichole and Austin

Department:

Project Manager:	Nichole

Date:	2/5/25

Prepared By

| Document Owner(s) | Project/Organization Role |
| --- | --- |
| Nichole Sherman | Project Manager |
| Evan Riley | Back End developer |
| Austin Richardson | Back End Developer |

Project Closure Report Version Control

| Version | Date | Author | Change Description |
| --- | --- | --- | --- |
| 1.0 | 2/5/25 | Evan/Nichole/Austin | Created document. |

NOTE:  remove red comments when submitting your scope document

Project Problem Statement / Justification – Describe how this project came to be, who is involved and the purpose.

This project came to be as a simpler way of advisors helping their students as the current way is outdated and problematic

Project – Objective (Specific, measurable, attainable, relevant, time-limited)

Our objective with this project is to create an easier way for the advisors of the IT department in anoka tech to advise students through an intranet application that is used only by the teachers in the IT department for advising purposes. We have a 0 dollar budget and this should be completed by April 21st.

Work Requirements – Describe the high level requirements of the system. The new system must have the:

Must have the ability to add, remove, and update the current students professors courses and emphasis and having the capability to run reports with the main focus being advisors advising students.

Project Milestones - what are the phases required to complete work requirements

Database, front end ideas, back end developing, testing, debugging, polishing

Assumptions/Limitations/Constraints – what is out of scope / what might client want to include that is not to be included

Limitations

- Advisors don’t have access to the Minnesota database

- Manual updates will be needed

- Budget of $0

Assumptions

- Prerequisites

- Language

- System uses

Constraints

- Security protocols

- Time

- Money

- Knowledge

Overall Project Priority: X High Medium Low

Comments:

Approved By: _____________________________ Project Manager : _____________________________ Date: ____/____/______ Customer : __________________________________ Date: ____/____/______